Weekly Report — Week 1

Name: Tynisha Niles

Date: 24/04/2026

Hours on assignment this week: 12hrs

1. What I completed this week?

- Created GitHub repository and project structure with folders: config/, scripts/, data/, outputs/, and reports/.

- Implemented configuration file (00_config.R) for centralized path and parameter management.

- Developed ingestion script (01_ingest.R) to read raw healthcare dataset (CSV format).

- Modified ingestion to correctly interpret text values such as "NaN" as missing values.

- Implemented diagnostic script (02_diagnose.R) to generate missingness summaries and categorical diagnostics.

- Generated missingness summary identifying missing values in Age, Blood.Pressure, Cholesterol, Email and Phone.Number variables due to text-based "NaN" entries.

- Identified presence of leading/trailing whitespace in patient names.

- Produced unique patient name list confirming 10 repeated patient names across dataset.

- Drafted initial problem inventory identifying major data quality issues affecting patient identifiers, diagnosis values, and categorical formatting.

- Verified full pipeline execution through run_pipeline.R entry-point script.

2. What I plan for next week?

- Implement patient identifier cleaning to standardize Patient.Name values by trimming whitespace and normalizing case formatting.

- Perform admission/discharge (Visit.Date) parsing to convert Visit.Date into standardized Date format and validate date consistency.

- Begin free-text diagnosis normalization for Condition variable by standardizing capitalization and mapping equivalent condition labels.

- Implement duplicate detection logic to identify potential duplicate patient records using near-duplicate name matching.

- Apply categorical case normalization to Gender and Medication variables to ensure consistent category formatting.

- Begin constructing the structured data dictionary documenting variable definitions and cleaning actions.

3. Blockers and issues

- Initial difficulty configuring file paths and ensuring dataset loaded correctly.

- Encountered issue where "NaN" values were stored as text instead of true missing values.

- Some uncertainty remains regarding best structure for modular cleaning scripts.

- No critical blockers currently.

4. Anything I need from the evaluating office

- Confirmation on acceptable thresholds for duplicate detection using string distance. (What similarity level should I use when detecting duplicate patient names?)